A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

Gathering Data (USN1) 2

Loading Data(USN2) 1

Data Preparation (Epic 2)

Handling Missing Values(USN3) 3

Creating Fields(USN4)3

Handling Inconsistency in Data(USN5)3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Data Visualization (Epic 3)

Bar Chart(USN6) 2

Pie Chart(USN7) 2

Line Chart(USN8)  2

Map(USN9) 4

Dashboard (Epic 4)

Developing Dashboard(USN10) 5

Story (Epic 5)

Developing Story(USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.

Applying This Logic to Heritage Treasures – UNESCO World Heritage Sites Project

Our project maps naturally onto this same Sprint structure, since our required activities are Data Collection, Data Preparation, Data Visualization, Dashboard and Story – the same Epics used in the example above.

Sprint 1

Data Collection (Epic 1)

Gathering the UNESCO dataset (USN-1)  2

Loading data into Tableau (USN-2)  1

Data Preparation (Epic 2)

Handling missing values (USN-3)  3

Creating calculated fields (USN-4)  3

Fixing inconsistent Country/Region names (USN-5)  3

Total Story Points in Sprint 1 = 2+1+3+3+3 = 12

Sprint 2

Data Visualization (Epic 3)

Treemap by country (USN-6)  2

Pie chart of sites in danger (USN-7)  2

Line chart of regional inscription trends (USN-8)  2

Filter panel – Region/Category/Year (USN-9)  4

Dashboard (Epic 4)

Developing the responsive dashboard (USN-10)  5

Story (Epic 5)

Developing the guided story (USN-11)  5

Total Story Points in Sprint 2 = 2+2+2+4+5+5 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint