Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 22 July 2026 |
| --- | --- |
| Team ID | TEAM-HT-2026 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites in Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction | USN-1 | As a developer, I can gather the UNESCO World Heritage Sites (2019) dataset. | 2 | High | Devendra Reddy |
| Sprint-1 |  | USN-2 | As a developer, I can connect/load the dataset into Tableau. | 1 | High | Devendra Reddy |
| Sprint-1 | Data Preparation | USN-3 | As a developer, I can handle missing/null values in the dataset. | 3 | High | DHARA MAHITHA |
| Sprint-1 |  | USN-4 | As a developer, I can create calculated fields (Danger Flag, Years Since Inscription, Region Rank). | 3 | High | DHARA MAHITHA |
| Sprint-1 |  | USN-5 | As a developer, I can fix inconsistencies in Country/Region naming across the dataset. | 3 | Medium | DHARA MAHITHA |
| Sprint-2 | Data Visualization | USN-6 | As an analyst, I can view a treemap of heritage sites by country. | 2 | High | Devendra Reddy |
| Sprint-2 |  | USN-7 | As an analyst, I can view a pie chart of sites In Danger vs Not in Danger. | 2 | High | DHARA MAHITHA |
| Sprint-2 |  | USN-8 | As an analyst, I can view a line chart of regional inscription trends over time. | 2 | High | Devendra Reddy |
| Sprint-2 |  | USN-9 | As a user, I can filter the visualizations by Region, Category and Year range. | 4 | Medium | DHARA MAHITHA |
| Sprint-2 | Dashboard | USN-10 | As a user, I can view all three visualizations combined in one responsive dashboard. | 5 | High | Devendra Reddy |
| Sprint-2 | Story | USN-11 | As a user, I can navigate a guided story that walks me through the dashboard's key insights. | 5 | Medium | DHARA MAHITHA |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 20 Jul 2026 | 25 Jul 2026 | 12 | 25 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 27 Jul 2026 | 01 Aug 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Our Velocity Calculation – Heritage Treasures Project

Sprint-1 Story Points = 2 + 1 + 3 + 3 + 3 = 12
Sprint-2 Story Points = 2 + 2 + 2 + 4 + 5 + 5 = 20
Total Story Points = 12 + 20 = 32
Number of Sprints = 2
Velocity = Total Story Points / Number of Sprints = 32 / 2 = 16 Story Points per Sprint

Our Burndown Charts